### Item 1

Deliver a report with the task that you’ve accomplished to produce this deliverable. The report must list the name of every task, the moment when it started, the moment when it finished, and the number of hours spent on it. It must also report on the total time spent in the project and the total cost.

According in what was said in the theory lesson, we assume that a project cost 12 euros per hour, although developers only get 5 of them.

|  |  |  |
| --- | --- | --- |
| Name of the project | D08 – Lessons learnt | |
| Total hours | 246.09 | |
|  | Name of the student | Time spent (in hours) |
|  | Manuel Francisco López Ruiz | 59.85 |
|  | Miguel Rodríguez Caballero | 66 |
|  | Guillermo Alcalá Gamero | 44.16 |
|  | Carlos Alberto Mata Gil | 76.06 |
| Total cost | 2953.08 € | |

|  |  |  |
| --- | --- | --- |
| Task name | #1 Creation and administration of projetsii | |
| Starting moment | 2016/02/09 | |
| Finishing moment | 2016/03/01 | |
| Hours spent | 2.9 | |
|  | Name of the student | Time spent (in hours) |
|  | Manuel Francisco López Ruiz | 0.5 |
|  | Manuel Francisco López Ruiz | 0.8 |
|  | Carlos Alberto Mata Gil | 0.2 |
|  | Carlos Alberto Mata Gil | 0.3 |
|  | Carlos Alberto Mata Gil | 0.2 |
|  | Carlos Alberto Mata Gil | 0.2 |
|  | Carlos Alberto Mata Gil | 0.5 |
|  | Carlos Alberto Mata Gil | 0.2 |

|  |  |  |
| --- | --- | --- |
| Task name | #2 S01 – Theory | |
| Starting moment | 2016/02/09 | |
| Finishing moment | 2016/02/09 | |
| Hours spent | 8 | |
|  | Name of the student | Time spent (in hours) |
|  | Carlos Alberto Mata Gil | 2 |
|  | Miguel Rodríguez Caballero | 2 |
|  | Guillermo Alcalá Gamero | 2 |
|  | Manuel Francisco López Ruiz | 2 |

|  |  |  |
| --- | --- | --- |
| Task name | #3 S02 – Theory | |
| Starting moment | 2016/02/11 | |
| Finishing moment | 2016/02/11 | |
| Hours spent | 8 | |
|  | Name of the student | Time spent (in hours) |
|  | Carlos Alberto Mata Gil | 2 |
|  | Miguel Rodríguez Caballero | 2 |
|  | Guillermo Alcalá Gamero | 2 |
|  | Manuel Francisco López Ruiz | 2 |

|  |  |  |
| --- | --- | --- |
| Task name | #4 S03 – Project Work | |
| Starting moment | 2016/02/16 | |
| Finishing moment | 2016/02/16 | |
| Hours spent | 8 | |
|  | Name of the student | Time spent (in hours) |
|  | Carlos Alberto Mata Gil | 2 |
|  | Miguel Rodríguez Caballero | 2 |
|  | Guillermo Alcalá Gamero | 2 |
|  | Manuel Francisco López Ruiz | 2 |

|  |  |  |
| --- | --- | --- |
| Task name | #5 S04 – Project Work | |
| Starting moment | 2016/02/18 | |
| Finishing moment | 2016/02/18 | |
| Hours spent | 8 | |
|  | Name of the student | Time spent (in hours) |
|  | Carlos Alberto Mata Gil | 2 |
|  | Miguel Rodríguez Caballero | 2 |
|  | Guillermo Alcalá Gamero | 2 |
|  | Manuel Francisco López Ruiz | 2 |

|  |  |  |
| --- | --- | --- |
| Task name | #6 S05 – Project Work | |
| Starting moment | 2016/02/23 | |
| Finishing moment | 2016/02/23 | |
| Hours spent | 8 | |
|  | Name of the student | Time spent (in hours) |
|  | Carlos Alberto Mata Gil | 2 |
|  | Miguel Rodríguez Caballero | 2 |
|  | Guillermo Alcalá Gamero | 2 |
|  | Manuel Francisco López Ruiz | 2 |

|  |  |  |
| --- | --- | --- |
| Task name | #7 S06 – Project Work | |
| Starting moment | 2016/02/25 | |
| Finishing moment | 2016/02/25 | |
| Hours spent | 8 | |
|  | Name of the student | Time spent (in hours) |
|  | Carlos Alberto Mata Gil | 2 |
|  | Miguel Rodríguez Caballero | 2 |
|  | Guillermo Alcalá Gamero | 2 |
|  | Manuel Francisco López Ruiz | 2 |

|  |  |  |
| --- | --- | --- |
| Task name | #8 Conceptual Model | |
| Starting moment | 2016/02/09 | |
| Finishing moment | 2016/02/18 | |
| Hours spent | 7.9 | |
|  | Name of the student | Time spent (in hours) |
|  | Carlos Alberto Mata Gil | 1.5 |
|  | Miguel Rodríguez Caballero | 3 |
|  | Guillermo Alcalá Gamero | 1.8 |
|  | Manuel Francisco López Ruiz | 0.5 |
|  | Carlos Alberto Mata Gil | 0.5 |
|  | Carlos Alberto Mata Gil | 0.5 |
|  | Carlos Alberto Mata Gil | 0.1 |

|  |  |  |
| --- | --- | --- |
| Task name | #9 Implement Java Domain Model | |
| Starting moment | 2016/02/09 | |
| Finishing moment | 2016/02/09 | |
| Hours spent | 9.07 | |
|  | Name of the student | Time spent (in hours) |
|  | Manuel Francisco López Ruiz | 0.65 |
|  | Manuel Francisco López Ruiz | 1 |
|  | Manuel Francisco López Ruiz | 1.5 |
|  | Manuel Francisco López Ruiz | 1.25 |
|  | Manuel Francisco López Ruiz | 1 |
|  | Manuel Francisco López Ruiz | 0.5 |
|  | Manuel Francisco López Ruiz | 1.15 |
|  | Manuel Francisco López Ruiz | 0.85 |
|  | Manuel Francisco López Ruiz | 0.84 |
|  | Carlos Alberto Mata Gil | 0.33 |

|  |  |  |
| --- | --- | --- |
| Task name | #10 10.3 Book a service as long as he or she paid the corresponding fee | |
| Starting moment | 2016/02/12 | |
| Finishing moment | 2016/02/21 | |
| Hours spent | 12.25 | |
|  | Name of the student | Time spent (in hours) |
|  | Guillermo Alcalá Gamero | 0.5 |
|  | Guillermo Alcalá Gamero | 0.5 |
|  | Guillermo Alcalá Gamero | 1 |
|  | Guillermo Alcalá Gamero | 1.25 |
|  | Guillermo Alcalá Gamero | 3 |
|  | Guillermo Alcalá Gamero | 2 |
|  | Miguel Rodríguez Caballero | 4 |

|  |  |  |
| --- | --- | --- |
| Task name | #11 10.4 Cancel a booking as long as no administrator has approved or denied it. | |
| Starting moment | 2016/02/12 | |
| Finishing moment | 2016/02/17 | |
| Hours spent | 2.33 | |
|  | Name of the student | Time spent (in hours) |
|  | Guillermo Alcalá Gamero | 0.5 |
|  | Guillermo Alcalá Gamero | 0.5 |
|  | Guillermo Alcalá Gamero | 1.33 |

|  |  |  |
| --- | --- | --- |
| Task name | #12 10.5 List his or her service bookings | |
| Starting moment | 2016/02/12 | |
| Finishing moment | 2016/02/17 | |
| Hours spent | 2.5 | |
|  | Name of the student | Time spent (in hours) |
|  | Guillermo Alcalá Gamero | 0.5 |
|  | Guillermo Alcalá Gamero | 0.5 |
|  | Guillermo Alcalá Gamero | 1 |
|  | Guillermo Alcalá Gamero | 0.5 |

|  |  |  |
| --- | --- | --- |
| Task name | #13 11.2 Approve or deny a service booking | |
| Starting moment | 2016/02/12 | |
| Finishing moment | 2016/02/17 | |
| Hours spent | 3.3 | |
|  | Name of the student | Time spent (in hours) |
|  | Guillermo Alcalá Gamero | 0.5 |
|  | Guillermo Alcalá Gamero | 0.5 |
|  | Guillermo Alcalá Gamero | 1.15 |
|  | Guillermo Alcalá Gamero | 1.15 |

|  |  |  |
| --- | --- | --- |
| Task name | #14 11.4 Dashboard queries | |
| Starting moment | 2016/02/12 | |
| Finishing moment | 2016/02/24 | |
| Hours spent | 6 | |
|  | Name of the student | Time spent (in hours) |
|  | Guillermo Alcalá Gamero | 2 |
|  | Guillermo Alcalá Gamero | 3 |
|  | Guillermo Alcalá Gamero | 1 |

|  |  |  |
| --- | --- | --- |
| Task name | #15 18.2 Dashboard queries | |
| Starting moment | 2016/02/12 | |
| Finishing moment | 2016/02/24 | |
| Hours spent | 1.5 | |
|  | Name of the student | Time spent (in hours) |
|  | Guillermo Alcalá Gamero | 0.5 |
|  | Guillermo Alcalá Gamero | 1 |

|  |  |  |
| --- | --- | --- |
| Task name | #16 18.2 Dashboard queries | |
| Starting moment | 2016/02/12 | |
| Finishing moment | 2016/02/24 | |
| Hours spent | 1.5 | |
|  | Name of the student | Time spent (in hours) |
|  | Guillermo Alcalá Gamero | 0.5 |
|  | Guillermo Alcalá Gamero | 1 |

|  |  |  |
| --- | --- | --- |
| Task name | #17 23.2 Dashboard queries | |
| Starting moment | 2016/02/12 | |
| Finishing moment | 2016/02/24 | |
| Hours spent | 2.5 | |
|  | Name of the student | Time spent (in hours) |
|  | Carlos Alberto Mata Gil | 1.5 |
|  | Guillermo Alcalá Gamero | 1 |

|  |  |  |
| --- | --- | --- |
| Task name | #18 Git repository management | |
| Starting moment | 2016/02/15 | |
| Finishing moment | 2016/03/01 | |
| Hours spent | 2.85 | |
|  | Name of the student | Time spent (in hours) |
|  | Manuel Francisco López Ruiz | 0.4 |
|  | Manuel Francisco López Ruiz | 0.5 |
|  | Carlos Alberto Mata Gil | 0.6 |
|  | Carlos Alberto Mata Gil | 0.15 |
|  | Carlos Alberto Mata Gil | 0.1 |
|  | Manuel Francisco López Ruiz | 1 |
|  | Carlos Alberto Mata Gil | 0.1 |

|  |  |  |
| --- | --- | --- |
| Task name | #19 Folder & Message & Spam Term | |
| Starting moment | 2016/02/15 | |
| Finishing moment | 2016/03/17 | |
| Hours spent | 4.42 | |
|  | Name of the student | Time spent (in hours) |
|  | Manuel Francisco López Ruiz | 0.17 |
|  | Manuel Francisco López Ruiz | 1 |
|  | Manuel Francisco López Ruiz | 0.75 |
|  | Manuel Francisco López Ruiz | 1.5 |
|  | Manuel Francisco López Ruiz | 0.5 |
|  | Manuel Francisco López Ruiz | 0.5 |

|  |  |  |
| --- | --- | --- |
| Task name | #20 Desarrollo populate | |
| Starting moment | 2016/02/10 | |
| Finishing moment | 2016/03/15 | |
| Hours spent | 7.3 | |
|  | Name of the student | Time spent (in hours) |
|  | Miguel Rodríguez Caballero | 2 |
|  | Miguel Rodríguez Caballero | 2 |
|  | Miguel Rodríguez Caballero | 1 |
|  | Miguel Rodríguez Caballero | 2 |
|  | Carlos Alberto Mata Gil | 0.25 |
|  | Carlos Alberto Mata Gil | 0.05 |

|  |  |  |
| --- | --- | --- |
| Task name | #21 Servicio Gym | |
| Starting moment | 2016/02/13 | |
| Finishing moment | 2016/03/25 | |
| Hours spent | 9.75 | |
|  | Name of the student | Time spent (in hours) |
|  | Miguel Rodríguez Caballero | 1 |
|  | Miguel Rodríguez Caballero | 1 |
|  | Miguel Rodríguez Caballero | 1 |
|  | Manuel Francisco López Ruiz | 0.25 |
|  | Miguel Rodríguez Caballero | 1 |
|  | Miguel Rodríguez Caballero | 3 |
|  | Manuel Francisco López Ruiz | 0.5 |
|  | Miguel Rodríguez Caballero | 1 |
|  | Miguel Rodríguez Caballero | 1 |

|  |  |  |
| --- | --- | --- |
| Task name | #22 Vista-Controlador Gym | |
| Starting moment | 2016/02/13 | |
| Finishing moment | 2016/03/25 | |
| Hours spent | 6.86 | |
|  | Name of the student | Time spent (in hours) |
|  | Miguel Rodríguez Caballero | 0.5 |
|  | Miguel Rodríguez Caballero | 1 |
|  | Miguel Rodríguez Caballero | 0.5 |
|  | Miguel Rodríguez Caballero | 3 |
|  | Miguel Rodríguez Caballero | 0.5 |
|  | Carlos Alberto Mata Gil | 0.01 |
|  | Miguel Rodríguez Caballero | 1 |
|  | Manuel Francisco López Ruiz | 0.35 |

|  |  |  |
| --- | --- | --- |
| Task name | #23 Domain Model | |
| Starting moment | 2016/02/16 | |
| Finishing moment | 2016/03/18 | |
| Hours spent | 3.1 | |
|  | Name of the student | Time spent (in hours) |
|  | Carlos Alberto Mata Gil | 1.5 |
|  | Carlos Alberto Mata Gil | 0.5 |
|  | Carlos Alberto Mata Gil | 0.5 |
|  | Carlos Alberto Mata Gil | 0.1 |
|  | Carlos Alberto Mata Gil | 0.5 |

|  |  |  |
| --- | --- | --- |
| Task name | #24 Comment Repository | |
| Starting moment | 2016/02/16 | |
| Finishing moment | 2016/03/21 | |
| Hours spent | 2.05 | |
|  | Name of the student | Time spent (in hours) |
|  | Carlos Alberto Mata Gil | 0.5 |
|  | Carlos Alberto Mata Gil | 1 |
|  | Carlos Alberto Mata Gil | 0.5 |
|  | Carlos Alberto Mata Gil | 0.05 |

|  |  |  |
| --- | --- | --- |
| Task name | #25 Comment Service | |
| Starting moment | 2016/02/16 | |
| Finishing moment | 2016/03/21 | |
| Hours spent | 3 | |
|  | Name of the student | Time spent (in hours) |
|  | Carlos Alberto Mata Gil | 0.5 |
|  | Carlos Alberto Mata Gil | 0.2 |
|  | Carlos Alberto Mata Gil | 1.5 |
|  | Carlos Alberto Mata Gil | 0.05 |
|  | Carlos Alberto Mata Gil | 0.75 |

|  |  |  |
| --- | --- | --- |
| Task name | #26 Service Service | |
| Starting moment | 2016/02/16 | |
| Finishing moment | 2016/03/19 | |
| Hours spent | 0.65 | |
|  | Name of the student | Time spent (in hours) |
|  | Carlos Alberto Mata Gil | 0.3 |
|  | Carlos Alberto Mata Gil | 0.1 |
|  | Carlos Alberto Mata Gil | 0.25 |

|  |  |  |
| --- | --- | --- |
| Task name | #27 Service Repository | |
| Starting moment | 2016/02/16 | |
| Finishing moment | 2016/03/19 | |
| Hours spent | 0.7 | |
|  | Name of the student | Time spent (in hours) |
|  | Carlos Alberto Mata Gil | 0.3 |
|  | Carlos Alberto Mata Gil | 0.1 |
|  | Carlos Alberto Mata Gil | 0.05 |
|  | Carlos Alberto Mata Gil | 0.25 |

|  |  |  |
| --- | --- | --- |
| Task name | #28 Logo y Favicon | |
| Starting moment | 2016/02/16 | |
| Finishing moment | 2016/03/19 | |
| Hours spent | 0.2 | |
|  | Name of the student | Time spent (in hours) |
|  | Carlos Alberto Mata Gil | 0.2 |

|  |  |  |
| --- | --- | --- |
| Task name | #29 Vista-Controlador Service | |
| Starting moment | 2016/02/16 | |
| Finishing moment | 2016/03/25 | |
| Hours spent | 5.01 | |
|  | Name of the student | Time spent (in hours) |
|  | Miguel Rodríguez Caballero | 1 |
|  | Miguel Rodríguez Caballero | 3 |
|  | Carlos Alberto Mata Gil | 0.01 |
|  | Miguel Rodríguez Caballero | 1 |

|  |  |  |
| --- | --- | --- |
| Task name | #30 Añadir Atributo amount a FeePayment | |
| Starting moment | 2016/02/16 | |
| Finishing moment | 2016/03/16 | |
| Hours spent | 0.5 | |
|  | Name of the student | Time spent (in hours) |
|  | Miguel Rodríguez Caballero | 0.5 |

|  |  |  |
| --- | --- | --- |
| Task name | #31 Comment View | |
| Starting moment | 2016/02/16 | |
| Finishing moment | 2016/03/19 | |
| Hours spent | 6.45 | |
|  | Name of the student | Time spent (in hours) |
|  | Carlos Alberto Mata Gil | 1 |
|  | Carlos Alberto Mata Gil | 2 |
|  | Carlos Alberto Mata Gil | 0.2 |
|  | Carlos Alberto Mata Gil | 0.2 |
|  | Carlos Alberto Mata Gil | 0.05 |
|  | Carlos Alberto Mata Gil | 2 |
|  | Carlos Alberto Mata Gil | 1 |

|  |  |  |
| --- | --- | --- |
| Task name | #32 Customer & Administrator & Social Identity | |
| Starting moment | 2016/02/16 | |
| Finishing moment | 2016/03/17 | |
| Hours spent | 9.65 | |
|  | Name of the student | Time spent (in hours) |
|  | Manuel Francisco López Ruiz | 1 |
|  | Manuel Francisco López Ruiz | 0.45 |
|  | Manuel Francisco López Ruiz | 2 |
|  | Manuel Francisco López Ruiz | 1 |
|  | Manuel Francisco López Ruiz | 1.75 |
|  | Manuel Francisco López Ruiz | 1.3 |
|  | Manuel Francisco López Ruiz | 2.15 |

|  |  |  |
| --- | --- | --- |
| Task name | #33 Comment Controller | |
| Starting moment | 2016/02/16 | |
| Finishing moment | 2016/03/23 | |
| Hours spent | 4.8 | |
|  | Name of the student | Time spent (in hours) |
|  | Carlos Alberto Mata Gil | 0.8 |
|  | Carlos Alberto Mata Gil | 1.8 |
|  | Carlos Alberto Mata Gil | 0.2 |
|  | Carlos Alberto Mata Gil | 2 |

|  |  |  |
| --- | --- | --- |
| Task name | #34 FeePayment View | |
| Starting moment | 2016/02/16 | |
| Finishing moment | 2016/03/18 | |
| Hours spent | 2 | |
|  | Name of the student | Time spent (in hours) |
|  | Carlos Alberto Mata Gil | 2 |

|  |  |  |
| --- | --- | --- |
| Task name | #35 Dashboard View | |
| Starting moment | 2016/02/16 | |
| Finishing moment | 2016/03/25 | |
| Hours spent | 1.85 | |
|  | Name of the student | Time spent (in hours) |
|  | Carlos Alberto Mata Gil | 0.1 |
|  | Guillermo Alcalá Gamero | 1.75 |

|  |  |  |
| --- | --- | --- |
| Task name | #36 Dashboard View | |
| Starting moment | 2016/02/16 | |
| Finishing moment | 2016/03/25 | |
| Hours spent | 1.95 | |
|  | Name of the student | Time spent (in hours) |
|  | Carlos Alberto Mata Gil | 0.1 |
|  | Carlos Alberto Mata Gil | 0.1 |
|  | Guillermo Alcalá Gamero | 1.75 |

|  |  |  |
| --- | --- | --- |
| Task name | #37 Credit Card View & Controller | |
| Starting moment | 2016/02/18 | |
| Finishing moment | 2016/03/20 | |
| Hours spent | 4.55 | |
|  | Name of the student | Time spent (in hours) |
|  | Manuel Francisco López Ruiz | 0.5 |
|  | Manuel Francisco López Ruiz | 1.4 |
|  | Manuel Francisco López Ruiz | 1.15 |
|  | Manuel Francisco López Ruiz | 1.5 |

|  |  |  |
| --- | --- | --- |
| Task name | #38 Meetings | |
| Starting moment | 2016/02/09 | |
| Finishing moment | 2016/03/01 | |
| Hours spent | 8.2 | |
|  | Name of the student | Time spent (in hours) |
|  | Carlos Alberto Mata Gil | 1 |
|  | Carlos Alberto Mata Gil | 0.5 |
|  | Carlos Alberto Mata Gil | 0.5 |
|  | Carlos Alberto Mata Gil | 1 |
|  | Carlos Alberto Mata Gil | 0.5 |
|  | Carlos Alberto Mata Gil | 0.5 |
|  | Carlos Alberto Mata Gil | 0.2 |
|  | Carlos Alberto Mata Gil | 0.5 |
|  | Carlos Alberto Mata Gil | 0.5 |
|  | Carlos Alberto Mata Gil | 0.5 |
|  | Carlos Alberto Mata Gil | 1 |
|  | Carlos Alberto Mata Gil | 1 |
|  | Carlos Alberto Mata Gil | 0.5 |

|  |  |  |
| --- | --- | --- |
| Task name | #39 Commented Entity Converters | |
| Starting moment | 2016/02/18 | |
| Finishing moment | 2016/03/18 | |
| Hours spent | 0.1 | |
|  | Name of the student | Time spent (in hours) |
|  | Carlos Alberto Mata Gil | 0.1 |

|  |  |  |
| --- | --- | --- |
| Task name | #40 Commented Entity Repository | |
| Starting moment | 2016/02/18 | |
| Finishing moment | 2016/03/18 | |
| Hours spent | 0.1 | |
|  | Name of the student | Time spent (in hours) |
|  | Carlos Alberto Mata Gil | 0.1 |

|  |  |  |
| --- | --- | --- |
| Task name | #41 Commented Entity Service | |
| Starting moment | 2016/02/18 | |
| Finishing moment | 2016/03/18 | |
| Hours spent | 0.1 | |
|  | Name of the student | Time spent (in hours) |
|  | Carlos Alberto Mata Gil | 0.1 |

|  |  |  |
| --- | --- | --- |
| Task name | #42 Servicio y Repo de FeePayment | |
| Starting moment | 2016/02/18 | |
| Finishing moment | 2016/02/25 | |
| Hours spent | 11 | |
|  | Name of the student | Time spent (in hours) |
|  | Miguel Rodríguez Caballero | 1 |
|  | Miguel Rodríguez Caballero | 2 |
|  | Miguel Rodríguez Caballero | 3 |
|  | Miguel Rodríguez Caballero | 4 |
|  | Miguel Rodríguez Caballero | 1 |

|  |  |  |
| --- | --- | --- |
| Task name | #43 Wiki Management | |
| Starting moment | 2016/02/19 | |
| Finishing moment | 2016/03/01 | |
| Hours spent | 0.1 | |
|  | Name of the student | Time spent (in hours) |
|  | Carlos Alberto Mata Gil | 0.1 |

|  |  |  |
| --- | --- | --- |
| Task name | #44 Project configuration | |
| Starting moment | 2016/02/19 | |
| Finishing moment | 2016/02/19 | |
| Hours spent | 0.1 | |
|  | Name of the student | Time spent (in hours) |
|  | Carlos Alberto Mata Gil | 0.05 |
|  | Carlos Alberto Mata Gil | 0.05 |

|  |  |  |
| --- | --- | --- |
| Task name | #45 Revision | |
| Starting moment | 2016/02/19 | |
| Finishing moment | 2016/02/19 | |
| Hours spent | 1.71 | |
|  | Name of the student | Time spent (in hours) |
|  | Carlos Alberto Mata Gil | 0.2 |
|  | Carlos Alberto Mata Gil | 0.1 |
|  | Carlos Alberto Mata Gil | 0.01 |
|  | Carlos Alberto Mata Gil | 0.1 |
|  | Carlos Alberto Mata Gil | 0.1 |
|  | Carlos Alberto Mata Gil | 0.5 |
|  | Carlos Alberto Mata Gil | 0.6 |
|  | Carlos Alberto Mata Gil | 0.1 |

|  |  |  |
| --- | --- | --- |
| Task name | #46 Study of Theory | |
| Starting moment | 2016/02/20 | |
| Finishing moment | 2016/03/01 | |
| Hours spent | 0.7 | |
|  | Name of the student | Time spent (in hours) |
|  | Carlos Alberto Mata Gil | 0.15 |
|  | Carlos Alberto Mata Gil | 0.05 |
|  | Carlos Alberto Mata Gil | 0.5 |

|  |  |  |
| --- | --- | --- |
| Task name | #47 Tags | |
| Starting moment | 2016/02/22 | |
| Finishing moment | 2016/02/23 | |
| Hours spent | 0.9 | |
|  | Name of the student | Time spent (in hours) |
|  | Carlos Alberto Mata Gil | 0.2 |
|  | Carlos Alberto Mata Gil | 0.05 |
|  | Carlos Alberto Mata Gil | 0.1 |
|  | Carlos Alberto Mata Gil | 0.5 |
|  | Carlos Alberto Mata Gil | 0.5 |

|  |  |  |
| --- | --- | --- |
| Task name | #48 Non functional requirement | |
| Starting moment | 2016/02/22 | |
| Finishing moment | 2016/02/23 | |
| Hours spent | 3 | |
|  | Name of the student | Time spent (in hours) |
|  | Carlos Alberto Mata Gil | 2 |
|  | Carlos Alberto Mata Gil | 0.5 |
|  | Miguel Rodríguez Caballero | 0.5 |

|  |  |  |
| --- | --- | --- |
| Task name | #49 A+ Implementation | |
| Starting moment | 2016/02/22 | |
| Finishing moment | 2016/02/26 | |
| Hours spent | 4.75 | |
|  | Name of the student | Time spent (in hours) |
|  | Carlos Alberto Mata Gil | 0.75 |
|  | Carlos Alberto Mata Gil | 0.5 |
|  | Carlos Alberto Mata Gil | 1 |
|  | Carlos Alberto Mata Gil | 0.5 |
|  | Carlos Alberto Mata Gil | 1 |
|  | Carlos Alberto Mata Gil | 1 |

|  |  |  |
| --- | --- | --- |
| Task name | #50 A+ Research | |
| Starting moment | 2016/02/22 | |
| Finishing moment | 2016/02/25 | |
| Hours spent | 4.75 | |
|  | Name of the student | Time spent (in hours) |
|  | Carlos Alberto Mata Gil | 2 |
|  | Carlos Alberto Mata Gil | 1 |
|  | Carlos Alberto Mata Gil | 5 |
|  | Carlos Alberto Mata Gil | 0.5 |

|  |  |  |
| --- | --- | --- |
| Task name | #51 A+ Research | |
| Starting moment | 2016/02/22 | |
| Finishing moment | 2016/02/25 | |
| Hours spent | 5.45 | |
|  | Name of the student | Time spent (in hours) |
|  | Carlos Alberto Mata Gil | 5.25 |
|  | Carlos Alberto Mata Gil | 0.2 |

|  |  |  |
| --- | --- | --- |
| Task name | #52 Resolución de errores | |
| Starting moment | 2016/02/18 | |
| Finishing moment | 2016/02/29 | |
| Hours spent | 4.85 | |
|  | Name of the student | Time spent (in hours) |
|  | Manuel Francisco López Ruiz | 2.85 |
|  | Miguel Rodríguez Caballero | 2 |

|  |  |  |
| --- | --- | --- |
| Task name | #53 Creación e investigación de clases sólo para vistas | |
| Starting moment | 2016/02/20 | |
| Finishing moment | 2016/02/21 | |
| Hours spent | 12.09 | |
|  | Name of the student | Time spent (in hours) |
|  | Manuel Francisco López Ruiz | 2.4 |
|  | Manuel Francisco López Ruiz | 2.5 |
|  | Manuel Francisco López Ruiz | 0.17 |
|  | Manuel Francisco López Ruiz | 1 |
|  | Manuel Francisco López Ruiz | 1.17 |
|  | Manuel Francisco López Ruiz | 0.35 |
|  | Manuel Francisco López Ruiz | 1.75 |
|  | Manuel Francisco López Ruiz | 2.75 |

|  |  |  |
| --- | --- | --- |
| Task name | #54 Lanzar aplicación en algún servicio para facilitar el testeo | |
| Starting moment | 2016/02/21 | |
| Finishing moment | 2016/03/01 | |
| Hours spent | 2 | |
|  | Name of the student | Time spent (in hours) |
|  | Manuel Francisco López Ruiz | 2 |

|  |  |  |
| --- | --- | --- |
| Task name | #54 Condiciones legales | |
| Starting moment | 2016/02/24 | |
| Finishing moment | 2016/02/26 | |
| Hours spent | 6.25 | |
|  | Name of the student | Time spent (in hours) |
|  | Manuel Francisco López Ruiz | 0.75 |
|  | Miguel Rodríguez Caballero | 3 |
|  | Miguel Rodríguez Caballero | 1.5 |
|  | Miguel Rodríguez Caballero | 1 |

|  |  |  |
| --- | --- | --- |
| Task name | #55 Cookies information messages | |
| Starting moment | 2016/02/25 | |
| Finishing moment | 2016/02/25 | |
| Hours spent | 0.2 | |
|  | Name of the student | Time spent (in hours) |
|  | Carlos Alberto Mata Gil | 0.2 |

|  |  |  |
| --- | --- | --- |
| Task name | #56 Statement.pdf | |
| Starting moment | 2016/02/26 | |
| Finishing moment | 2016/02/26 | |
| Hours spent | 0.1 | |
|  | Name of the student | Time spent (in hours) |
|  | Carlos Alberto Mata Gil | 0.1 |

|  |  |  |
| --- | --- | --- |
| Task name | #56 Item 1 | |
| Starting moment | 2016/02/27 | |
| Finishing moment | 2016/03/01 | |
| Hours spent | 2 | |
|  | Name of the student | Time spent (in hours) |
|  | Guillermo Alcalá Gamero | 2 |